# AskAlpha
Initial Requirements and Scope for ABP

Working Draft / Living Document  |  Prepared for initial architecture scoping

# 1. Purpose

This document provides an initial set of high-level requirements, scope boundaries, non-functional assumptions, and data-architecture references for AskAlpha. It is intended to support the first ABP draft and will be refined as data products, user populations, platform decisions, and architecture approvals are confirmed.

# 2. Solution Summary

AskAlpha is a governed conversational analytics solution that allows authenticated business users to ask natural-language questions and receive authorized answers, tables, charts, reports, or executive summaries from governed structured data.

Microsoft Entra ID is used for user authentication.

AskAlpha applies application-level authorization before metadata discovery, query execution, aggregation, caching, formatting, and output.

A governed semantic layer resolves business definitions, metadata, relationships, KPIs, and approved query logic.

Azure OpenAI may assist with intent/semantic reasoning; deterministic application controls validate model proposals.

Azure AI Search may be used for governed metadata and business-definition retrieval; it is not the analytical query engine.

A provider abstraction layer allows the solution to support SQL Server / Azure SQL today and approved Databricks or future providers later.

Generated execution is read-only, bounded, validated, and auditable.

# 3. Initial High-Level Requirements

| ID | Requirement | Initial Priority | Notes |
| --- | --- | --- | --- |
| R1 | Provide natural-language access to governed enterprise analytical data. | High | Primary business capability. |
| R2 | Authenticate users through Microsoft Entra ID / SSO. | High | Current architecture direction. |
| R3 | Enforce user/entity authorization before data access and downstream processing. | High | Entity-level for initial MVP; finer controls may follow. |
| R4 | Resolve business and semantic metadata before generating an execution plan. | High | Registry plus approved metadata providers. |
| R5 | Support governed read-only execution against approved structured data sources. | High | SQL Server / Azure SQL supported; provider abstraction retained. |
| R6 | Return direct answers, tables, charts, reports, and executive summaries. | High | Output depends on validated result and approved format. |
| R7 | Maintain versioned semantic/metadata context for reproducibility and audit. | High | Semantic plan / recipe should reference registry version. |
| R8 | Support predefined/approved question patterns and templates for common queries. | Medium | Curated through controlled release; not autonomous daily rewriting. |
| R9 | Provide a secure scope-aware cache capability when platform and policy are approved. | Medium | Planned; cache platform TBD. |
| R10 | Capture request, authorization, source, model, registry, query, cache, and output evidence for audit/observability. | High | Exact enterprise sink remains to be confirmed. |

# 4. Initial Scope

## 4.1 In Scope for Initial Architecture / MVP Planning

Governed structured analytical data.

Initial governed data products and business questions selected for the MVP.

Microsoft Entra ID authentication.

Application-level entity authorization with fail-closed behavior.

Governed semantic metadata, business terms, dataset/field relationships, and registry versioning.

Read-only SQL/query execution through approved provider adapters.

Result validation, masking/redaction where required, and governed response formatting.

SQL Server / Azure SQL as a supported current source.

Approved Databricks integration path when architecture/platform access is confirmed.

PIA, DAC, and required data-access/governance approvals.

## 4.2 Planned / Optional Capabilities

Scope-aware distributed cache; platform and lifecycle ownership are still to be confirmed.

Periodic usage analytics and curated refresh of predefined question/template definitions.

Conditional Azure OpenAI response formatting when approved by privacy/model-use controls.

Unity Catalog and/or Collibra metadata-provider integration through provider contracts.

Databricks SQL / governed Databricks execution path.

Future provider integrations without redesigning the logical/semantic model.

## 4.3 Not Assumed as Current Dependencies

Unity Catalog in every environment.

Databricks SQL Warehouse as the mandatory query-serving endpoint.

Redis or another specific cache product.

Databricks Genie as a required execution component.

Direct or zero-copy access to curated-zone data.

Event Hubs as a requirement for the synchronous user request path.

# 5. Initial Non-Functional Requirements / Planning Assumptions

| Area | Initial Requirement / Assumption | Status | Follow-up |
| --- | --- | --- | --- |
| Data Volume | Use < 2 TB as the initial MCP1 planning envelope. Current onboarded volume is much smaller and is expected to grow as more data products are published. | Planning assumption | Refine with onboarding roadmap and source owners. |
| Concurrency | Use approximately 20–30 concurrent users as the initial working assumption for the first use cases. | Data-product team estimate | Validate aggregate concurrency as more use cases are onboarded. |
| Workload Type | Interactive analytical workload; not OLTP. | Working assumption | Confirm query distribution and peak-period behavior. |
| Security | Fail closed; read-only execution; authorization before query, aggregation, cache, formatting, and export. | Required | Validate enterprise IAM and source enforcement. |
| Privacy | PII is involved. | Known | Confirm exact data classifications and controls through PIA/data owners. |
| PCI | PCI / non-PCI classification is not yet confirmed in the current evidence. | Open | Confirm with data-product / governance owner. |
| Availability | Interactive availability target not yet finalized. | Open | Architect/Product to define SLO. |
| Performance | Interactive response-time target not yet finalized. | Open | Benchmark query-serving options and cold-start behavior. |
| Scalability | Architecture should scale as additional governed data products and metadata are onboarded. | Required | Avoid sending the full enterprise catalog to the model. |
| Auditability | Record identity/scope, registry version, data source, execution outcome, model usage, cache behavior, and output path. | Required | Confirm enterprise retention and audit sink. |

# 6. Initial Data-Product Inputs

The following figures are early inputs supplied by the data-product teams and should be treated as planning estimates rather than final production sizing.

| Data Product | Approx. Data Loaded So Far | Initial User Estimate |
| --- | --- | --- |
| Application & Aging Life Cycle | ~0.3 GB | 20–30 concurrent users (ballpark) |
| Loan Associate & Performance | ~1.35 GB | 20–30 concurrent users (ballpark) |
| Quality & Compliance | ~0.2 GB | 20–30 concurrent users (ballpark) |

Note: These datasets are still being built. The volume is expected to increase as additional datasets and data products are published.

# 7. Data Architecture Inputs for ABP

The detailed Visio architecture package should be used as the visual reference for the following ABP sections:

| ABP Section | Artifact / Content | Purpose |
| --- | --- | --- |
| 13.1 Data Architecture Diagram | Compact architecture and detailed data-flow view | Shows components, flows, metadata/AI interactions, provider abstraction, data access, formatting, and cross-cutting controls. |
| 13.2 Conceptual Data Model | AskAlpha conceptual semantic model | Shows Product Group, Schema, Dataset, Field, Relationship, Business Term, KPI/Metric, Recipe, governance metadata, authorization scope, registry version, and source mapping. |
| 13.3 Logical / Physical Models | Logical-to-physical mapping view | Shows provider-independent AskAlpha logical model, provider contracts, and mappings to authoritative SQL / Databricks / future physical models. |

# 8. High-Level Data Flow

1. Business user authenticates through Microsoft Entra ID.

2. AskAlpha validates identity and resolves the allowed entity scope.

3. Intent and semantic planning resolve governed business definitions and metadata.

4. Azure AI Search / semantic registry provide approved metadata context; Azure OpenAI may assist with semantic reasoning.

5. AskAlpha validates the semantic plan deterministically.

6. The execution provider routes a bounded read-only request to the approved governed data source.

7. Results are validated, masked/redacted where required, and optionally cached using authorization-aware keys.

8. AskAlpha formats the validated result deterministically or, when approved, uses a minimized PIA-controlled Azure OpenAI formatting path.

9. The user receives an authorized answer, table, chart, report, or executive summary.

10. Audit and usage evidence are recorded.

# 9. Data Classification and Privacy Position

PII is expected to be involved in the initial use cases.

The exact PCI / non-PCI classification must be confirmed by the authoritative data-product / governance owner.

AskAlpha should consume only the minimum data necessary for the approved question and user scope.

Sensitive data must not be included in prompts, traces, errors, or exports unless explicitly approved and protected.

Any Azure OpenAI interaction that includes validated query-result data must be explicitly represented in the architecture and governed by PIA/model-use controls.

# 10. Open Architecture Decisions / Confirmation Needed

Final governed data-access pattern for the first production MVP.

Approved Databricks query-serving and identity pattern, if Databricks is used.

Whether Unity Catalog, Collibra, or another provider is authoritative for specific metadata domains.

Product Group / Schema / Dataset enterprise mapping and cardinality.

Cache platform, ownership, TTL, invalidation, and security controls.

Interactive latency SLO, availability target, RTO, and RPO.

Final PCI / non-PCI classification for the selected MVP data.

Enterprise audit/observability destination and retention.

Allowed payload and controls for optional Azure OpenAI response formatting.

Authoritative HopeX / enterprise-model links for the logical and physical models.

# 11. Initial Assumptions

This is a living document and initial values are expected to change as the MVP scope becomes clearer.

The first production MVP will use a limited number of governed data products rather than the full enterprise data estate.

The < 2 TB volume is a planning envelope, not the amount currently loaded.

The 20–30 concurrent-user estimate is an initial ballpark and should be revalidated for aggregate platform sizing.

Data quality remains owned by the authoritative data platform/data owner. AskAlpha may consume available quality/freshness indicators but does not become the enterprise DQ engine.

Metadata and business definitions may be persisted/cached locally under governed contracts to avoid unnecessary runtime provider calls.